# WEEKLY STATUS REPORT - WEEK 4

## Phase 4: Builder & Property Management Module

| Project: KGSS 607 - HomeSlot Real Estate Listing & Booking Platform | Employee Name: Mihir Dadwal |
| --- | --- |
| Designation: Software Engineer | Company: KGS Technology Group |
| Project Coordinator: Vaishali Pujari | Reporting Period: 26-08-2026 to 01-09-2026 |
| Project Phase: Phase 4 - Builder & Property Management Module | Reporting Week: Week 4 |
| Overall Status: Completed (100%) | Target Completion: 01-09-2026 |

## 1. Executive Summary

During Week 4 (26 Aug 2026 - 01 Sep 2026), the Builder & Property Management Module (Phase 4) of the HomeSlot Real Estate Platform was fully implemented, integrated, and verified. The primary objective of this phase was to deliver a dedicated, high-performance Builder Portal enabling developer partners to post new property listings, edit active inventory details, upload media assets, track buyer leads, send replies to inquiries, manage scheduled site visits, and configure builder company profiles.

All core functional deliverables were completed on schedule with 100% test pass rate across backend Spring Boot 3.x APIs (/api/v1/builder/**) and Angular 17 standalone UI components (BuilderDashboardComponent).

## 2. Tasks & Activities Completed

| Task Assigned | Status | Completion | Work Performed & Technical Details |
| --- | --- | --- | --- |
| Builder Portal Dashboard & Inventory Metrics | Completed | 100% | Built upgraded builder portal in Angular 17 and Spring Boot REST API (/api/v1/builder/dashboard/metrics) rendering real-time metrics for total properties, active listings, total inquiries, pending leads, total site visits, and upcoming scheduled visits. |
| Property Listing Creation & Editing | Completed | 100% | Developed CreatePropertyRequest and UpdatePropertyRequest DTOs, BuilderService creation/update logic, property modal UI form, and validation rules for title, price, BHK, area, location, construction status, and pricing. |
| Property Listing Deletion & Management | Completed | 100% | Implemented builder inventory management grid in Angular 17 UI with deletion confirmation modals, status badge rendering, and ownership validation in backend (Property.builderId == user.id). |
| Media Asset & Document Link Management | Completed | 100% | Integrated fields for cover image URL, comma-separated image gallery links, and PDF brochure links in Property entity and property creation/edit modal UI. |
| Builder Lead & Inquiry Tracking | Completed | 100% | Built builder lead management endpoints (/api/v1/builder/inquiries) displaying buyer contact information, target property titles, lead messages, submission timestamps, and filter tabs (All, Pending, Replied). |
| Builder Inquiry Reply System | Completed | 100% | Extended PropertyInquiry entity with replyMessage and repliedAt fields, developed reply endpoint (/api/v1/builder/inquiries/{id}/reply), modal form for builders to respond to buyers, and automatic status transition to REPLIED. |
| Site Visit Schedule Management | Completed | 100% | Developed site visit management endpoints (/api/v1/builder/site-visits), visit schedule agenda list, status badge indicator (SCHEDULED, COMPLETED, CANCELLED), and quick action buttons to update visit status. |
| Builder Company Profile Management | Completed | 100% | Created BuilderProfileDto, builder profile endpoints (/api/v1/builder/profile), and profile settings form allowing builders to update company name, contact person name, and business license number. |
| Server-Side Security & RBAC Enforcement | Completed | 100% | Updated SecurityConfig.java to restrict /api/v1/builder/** to authorized users with ROLE_BUILDER or ROLE_ADMIN authorities and added property ownership validation on all builder mutation endpoints. |
| End-to-End Verification & Automated Testing | Completed | 100% | Conducted end-to-end browser subagent verification executing registration, property creation, inquiry reply, site visit status update, and profile saving with visual WebP recording and screenshot capture. |

## 3. Key Technical Architecture & Implementation Highlights

1. Server-Side RBAC & Property Ownership Enforcement: Protected all builder endpoints under /api/v1/builder/** with Spring Security @PreAuthorize('hasAnyAuthority(''ROLE_BUILDER'', ''ROLE_ADMIN'')'). Every property update and deletion request verifies that the authenticated user's ID matches the property's builderId, preventing unauthorized cross-tenant modifications.

2. Modular Builder Service & DTO Pattern: Implemented clean separation of concerns in BuilderService.java, handling property creation, inventory search, inquiry responses, site visit status transitions, and builder profile configuration with transactional guarantees.

3. Inquiry Reply Loop & Customer Communication: Extended PropertyInquiry schema to persist builder reply messages and timestamps, creating a bidirectional lead resolution workflow between buyers and developers.

4. Rich Multi-Tab Angular Builder Portal: Developed BuilderDashboardComponent in Angular 17 with tabbed navigation (Overview, My Properties, Leads & Inquiries, Site Visits, Company Profile), responsive metrics grids, modal forms, status badges, and alert banners.

5. Robust Form Validation & Dynamic Rendering: Implemented responsive form controls with validation feedback for real estate attributes (BHK, bathrooms, square footage, pricing, construction status, cover imagery, and amenities).

## 4. Deliverables & Verification Summary

â€¢ Backend Compilation: Executed 'mvn clean compile' â€

â€¢ Visual Proof & Screenshots: Saved screenshot at docs/phase4/screenshots/builder_dashboard_overview.png and recorded WebP demonstration artifact.

â€¢ Deliverable Artifacts: Code committed to repository monorepo under backend/src/main/java/com/kgs/homeslot/module/property/ and frontend/src/app/features/dashboard/builder-dashboard/.

## 5. Phase Status Summary

| Item | Status |
| --- | --- |
| Phase Completion | 100% |
| Timeline Status | On Schedule |
| Quality Review | Completed |
| Documentation Status | Completed |
| Ready for Next Phase | Yes (Phase 5 - Admin, Approval & Platform Management Module) |

## 6. Plan for Next Week (Phase 5)

In Phase 5 (02 Sep 2026 - 08 Sep 2026), work will focus on the Admin, Approval & Platform Management Module:

â€¢ Admin Dashboard & System Wide Analytics Overview

â€¢ Builder KYC & Account Verification Workflow

â€¢ Property Listing Approval / Rejection Queue

â€¢ User & Role Access Management (Buyers, Builders, Admins)

â€¢ Audit Logging & Platform Compliance Reports

Prepared by: Mihir Dadwal (Software Engineer, KGS Technology Group)

Approved by: Vaishali Pujari (Project Coordinator)

ScreenShots: