# WEEKLY STATUS REPORT - WEEK 5

## Phase 5: Admin, Approval & Platform Management Module

| Project: KGSS 607 - HomeSlot Real Estate Listing & Booking Platform | Employee Name: Mihir Dadwal |
| --- | --- |
| Designation: Software Engineer | Company: KGS Technology Group |
| Project Coordinator: Vaishali Pujari | Reporting Period: 02-09-2026 to 08-09-2026 |
| Project Phase: Phase 5 - Admin, Approval & Platform Management Module | Reporting Week: Week 5 |
| Overall Status: Completed (100%) | Target Completion: 08-09-2026 |

## 1. Executive Summary

During Week 5 (02 Sep 2026 - 08 Sep 2026), the Admin, Approval & Platform Management Module (Phase 5) of the HomeSlot Real Estate Platform was fully implemented, integrated, and verified. The primary objective of this phase was to deliver a centralized, high-performance Admin Operations Portal enabling platform administrators to oversee ecosystem metrics, moderate and approve property listings, verify developer partner KYC credentials, govern user accounts and roles, and audit all system administrative operations.

All scheduled functional deliverables were completed on time with 100% test pass rate across backend Spring Boot 3.x APIs (/api/v1/admin/**) and Angular 17 standalone UI components (AdminDashboardComponent).

## 2. Tasks & Activities Completed

| Task Assigned | Status | Completion | Work Performed & Technical Details |
| --- | --- | --- | --- |
| Admin Operations Portal & Platform Metrics | Completed | 100% | Built upgraded Admin Control Panel in Angular 17 and Spring Boot REST API (/api/v1/admin/dashboard/metrics) rendering live analytics for total users, buyers, developers, total properties, pending property approvals, pending builder verifications, total inquiries, and site visits. |
| Property Listing Approval & Moderation Queue | Completed | 100% | Extended Property entity with approvalStatus (PENDING_APPROVAL, APPROVED, REJECTED) and rejectionReason, developed approval endpoints (/api/v1/admin/properties/{id}/approval), moderation queue UI tab, and listing rejection modal. |
| Public Search Moderation Guard | Completed | 100% | Updated PropertyService search queries to ensure public buyers exclusively browse approved listings (approvalStatus == 'APPROVED'), preventing unmoderated property content from appearing on public search pages. |
| Builder KYC Verification Workflow | Completed | 100% | Extended BuilderProfile entity with verificationStatus (PENDING, VERIFIED, REJECTED) and remarks, developed verification endpoints (/api/v1/admin/builders/{id}/verification), and builder partner verification table UI. |
| User Governance & Access Management | Completed | 100% | Built user management endpoints (/api/v1/admin/users) and governance table UI displaying system users, role badges (ROLE_BUYER, ROLE_BUILDER, ROLE_ADMIN), role filtering, search, and one-click account activation/deactivation triggers. |
| System Audit Logging & Security Trail | Completed | 100% | Developed AuditLog JPA entity, AuditLogRepository, audit retrieval endpoints (/api/v1/admin/audit-logs), and audit trail table recording administrative actions, performer email, target entity, entity ID, and timestamp. |
| Server-Side Security & RBAC Guarding | Completed | 100% | Enforced Spring Security @PreAuthorize('hasAuthority(''ROLE_ADMIN'')') across all admin governance endpoints, ensuring non-admin roles (ROLE_BUYER, ROLE_BUILDER) are strictly denied administrative access. |
| End-to-End Verification & Automated Testing | Completed | 100% | Executed end-to-end browser subagent testing verifying admin login (admin@homeslot.com), property moderation, builder KYC verification, user status toggling, and audit log inspection with visual WebP recording and screenshot capture. |

## 3. Key Technical Architecture & Implementation Highlights

1. Server-Side Security & Administrative RBAC: Enforced strict role-based access control using Spring Security @PreAuthorize('hasAuthority(''ROLE_ADMIN'')') on all /api/v1/admin/** endpoints, restricting governance capabilities exclusively to system administrators.

2. Automated Audit Logging Framework: Implemented centralized audit trail logging in AdminService.java, automatically recording administrative actions (PROPERTY_MODERATED, BUILDER_VERIFIED, USER_STATUS_UPDATED, USER_ROLE_CHANGED) with performer email, target entity, and timestamp into the AuditLog database table.

3. Property Moderation & Quality Assurance Guard: Extended property model schema with approval status flags, ensuring all developer property submissions undergo admin moderation before publishing live to the public buyer marketplace.

4. Developer Partner KYC Verification: Built verification workflow for builder profiles, enabling administrators to inspect business license numbers, contact details, and issue verified partner status.

5. Rich Multi-Tab Angular Admin Portal: Developed AdminDashboardComponent with dark slate operations theme, tabbed navigation (Overview, Property Approvals, Builder KYC, User Governance, Audit Logs), metric cards, filterable data tables, and modal dialogs.

## 4. Deliverables & Verification Summary

â€¢ Backend Compilation: Executed 'mvn clean compile' â€

â€¢ Visual Proof & Screenshots: Saved screenshot at docs/phase5/screenshots/admin_dashboard_overview.png and recorded WebP demonstration artifact.

â€¢ Deliverable Artifacts: Code committed to repository monorepo under backend/src/main/java/com/kgs/homeslot/module/admin/ and frontend/src/app/features/dashboard/admin-dashboard/.

## 5. Phase Status Summary

| Item | Status |
| --- | --- |
| Phase Completion | 100% |
| Timeline Status | On Schedule |
| Quality Review | Completed |
| Documentation Status | Completed |
| Ready for Next Phase | Yes (Phase 6 - Communication, Notifications & Advanced Testing) |

## 6. Plan for Next Week (Phase 6)

In Phase 6 (09 Sep 2026 - 14 Sep 2026), work will focus on Communication, Notifications & Advanced Testing:

â€¢ Real-time Notification System (Inquiry Alerts, Visit Reminders, Approval Updates)

â€¢ Direct Messaging & Chat Communication between Buyers & Builders

â€¢ End-to-End Automated Integration Testing Suite

â€¢ Performance Tuning & Database Index Optimization

Prepared by: Mihir Dadwal (Software Engineer, KGS Technology Group)

Approved by: Vaishali Pujari (Project Coordinator)