# Weekly Status Report-Template

Project: KGSS 607 – HomeSlot Real Estate Listing & Booking Platform Employee Name: Mihir Dadwal Designation: Software Engineer Company: KGS Technology Group Project Coordinator: Vaishali Pujari Reporting Period: 14-08-2026 to 18-08-2026 Project Phase: Phase 2 – Authentication & User Management Reporting Week: Week 2 Overall Status: Completed (100%)

## Weekly Task Progress

| Task Assigned | Status | Completion | Work Performed |
| --- | --- | --- | --- |
| Implement Buyer and Builder registration functionality | Completed | 100% | Developed backend REST API endpoints and Angular UI registration forms for Buyer and Builder profiles. Integrated input validations and stored profiles in MySQL 8. |
| Implement Admin login and multi-role authentication | Completed | 100% | Configured Spring Security 6, BCrypt password encoder with cost factor 12, and created unified multi-role login endpoints supporting Buyer, Builder, and Admin actors. |
| Develop OTP and email verification services | Completed | 100% | Built OtpService using Redis with 5-minute TTL and 3 max attempt limits. Implemented notification dispatch service with sandbox mock fallbacks for SMS (Twilio) and Email (SendGrid). |
| Implement forgot-password and reset-password flows | Completed | 100% | Developed forgot-password OTP trigger and password reset completion endpoints in backend with corresponding Angular UI views. |
| Configure JWT authentication and session management | Completed | 100% | Implemented 15-minute JWT access token generation, 7-day refresh token storage in database, and refresh token rotation on usage. |
| Enforce Role-Based Access Control (RBAC) | Completed | 100% | Enforced server-side Spring Security RBAC annotations (@PreAuthorize) and client-side Angular route guards (authGuard) with Bearer token interceptor. |

# Detailed Work Summary

During this reporting period, the Authentication & User Management phase was completed successfully within the planned schedule of 14 August to 18 August 2026.

The monorepo structure was established combining the Java 21 / Spring Boot 3.x backend and Angular 17+ standalone frontend applications, managed locally with Docker Compose for MySQL 8 and Redis services.

Backend security was implemented using Spring Security 6, BCrypt password hashing (cost factor 12), and stateless JWT authentication with short-lived 15-minute access tokens and 7-day rotating refresh tokens. OTP verification was integrated using Redis with a 5-minute Time-To-Live (TTL) and a 3-attempt limit.

Frontend user interfaces were built using Angular 17 standalone components, featuring responsive forms for Buyer and Builder registration, unified login, OTP modal verification, forgot password, and role-protected dashboard shells for Buyer, Builder, and Admin.

Role-Based Access Control (RBAC) was enforced server-side on API routes and client-side via Angular route guards. Automated integration tests were executed via Maven (BUILD SUCCESS, 100% pass) and frontend production builds completed with zero errors.

# Deliverables Completed

- • Backend Authentication & User Management Module (Spring Boot 3.x)

- • Frontend Angular 17+ Authentication UI & Dashboard Shells

- • Spring Security 6 RBAC Policy & JWT Token Filter Implementation

- • BCrypt Password Hashing (Cost Factor 12) & Refresh Token Rotation Service

- • Redis-based OTP Storage (5-min TTL, 3-attempt limit) & Sandbox Notification Service

- • Angular HTTP Auth Interceptor & RBAC Route Guards

- • Automated Integration Test Suite (AuthIntegrationTest - 100% Passed)

- • Phase 2 Architecture & Execution Walkthrough Document

- • Visual Screenshots Evidence (UI, Postman API, MySQL Database)

# Issues / Risks

- No critical issues reported during this reporting period.

- No project blockers identified.

- Phase completed on schedule against the planned 14 August – 18 August 2026 window.

# Overall Progress

| Item | Status |
| --- | --- |
| Phase Completion | 100% |
| Timeline Status | On Schedule |
| Quality Review | Completed |
| Documentation Status | Completed |
| Ready for Next Phase | Yes |

## Next Phase

Phase 3 – Buyer & Property Search Module (19 August – 25 August 2026)

Activities to be initiated:

- • Develop Buyer Dashboard view

- • Implement property search and advanced filters

- • Develop Map View functionality

- • Implement Save Favorites and Compare Properties

- • Develop Recently Viewed and Property Reviews features

## Screenshots

Submitted By:
Mihir Dadwal
Software Engineer
KGS Technology Group

Reviewed By:
Vaishali Pujari
Project Coordinator
KGS Technology Group