# WEEKLY STATUS REPORT - WEEK 7

## Phase 7: Deployment, Security & Final Hardening Module

| Project: KGSS 607 - HomeSlot Real Estate Platform | Employee Name: Mihir Dadwal |
| --- | --- |
| Designation: Software Engineer | Company: KGS Technology Group |
| Project Coordinator: Vaishali Pujari | Reporting Period: 15-09-2026 to 20-09-2026 |
| Project Phase: Phase 7 - Deployment, Security & Final Hardening | Reporting Week: Week 7 |
| Overall Status: Completed (100%) | Target Completion: 20-09-2026 |

## 1. Executive Summary

During Week 7 (15 Sep 2026 - 20 Sep 2026), the Deployment, Security & Final Hardening Module (Phase 7) of the HomeSlot Real Estate Platform was successfully implemented, audited, and finalized. This marked the successful completion of the entire project lifecycle.

All scheduled functional and non-functional deliverables were completed with 100% test pass rate across multi-stage Docker builds, Nginx reverse proxy configuration, security audits, and monthly report consolidation.

## 2. Tasks & Activities Completed

| Task Assigned | Status | Completion | Work Performed & Technical Details |
| --- | --- | --- | --- |
| Backend Dockerization | Completed | 100% | Created multi-stage backend/Dockerfile with Maven build stage and Temurin 17 JRE slim runtime. |
| Frontend Dockerization & Nginx | Completed | 100% | Created frontend/Dockerfile and frontend/nginx.conf with Node 18 build stage and Nginx 1.25 Alpine server for SPA fallback. |
| Docker Compose Orchestration | Completed | 100% | Created root docker-compose.yml orchestrating homeslot-backend, homeslot-frontend, mysql, and redis with healthchecks. |
| Security Hardening Audit | Completed | 100% | Audited SecurityConfig.java (BCrypt 12), JwtUtils.java & application.yml (15m access / 7d refresh tokens), and Redis OTP rate limiting. |
| Monthly Consolidation Report | Completed | 100% | Consolidated project metrics, phase deliverables, architecture highlights, and test results into Monthly Status Report Month 1. |
| Git Release & Handover | Completed | 100% | Marked all 7 phases COMPLETED in PHASE_STATUS.md, committed final codebase, and pushed to GitHub main repository. |

## 3. Key Technical Architecture Highlights

1. Production Multi-Stage Docker Containerization: Decoupled compile toolchains from runtime dependencies, producing lean production images.

2. Zero-Downtime Nginx Proxy Architecture: Configured Nginx to serve Angular static assets while proxying /api/ endpoints directly to Spring Boot.

3. Strict Security Rules Compliance: Verified BCrypt cost factor 12, JWT 15m/7d rotation, Redis OTP 5m TTL / 3 max attempts, and RBAC guards.

## 4. Phase Status Summary

| Item | Status |
| --- | --- |
| Phase Completion | 100% |
| Overall Project Completion | 100% (Phases 1 through 7) |
| Timeline Status | On Schedule |
| Quality Review | Completed |
| Ready for Final Handover | YES - Fully Ready |

Prepared by: Mihir Dadwal (Software Engineer, KGS Technology Group)

Approved by: Vaishali Pujari (Project Coordinator)